SOCIAL INTELLIGENCE & ENGAGEMENT COPILOT

# Roadmap, Demo Plan & Research Appendix

Implementation sequence, acceptance gates, retrieval benchmark, OSS study list, risks, and source notes

| Document | PLAN-001 |
| --- | --- |
| Version | 0.1 |
| Date | 20 August 2026 |

Core decision Reddit is the required demonstration surface. Research, scoring, drafting, content generation, and browser navigation may be automated; no post, comment, message, vote, or other engagement action is executed without an explicit human approval event.

# 1. Delivery strategy

Optimize the first release around one compelling Reddit demonstration rather than shallow multi-platform breadth. Build the durable domain model and provider interfaces needed for future expansion, but spend implementation effort on discovery quality, opportunity ranking, review UX, and the human approval boundary.

Definition of done for the first demonstration A campaign finds real Reddit conversations, ranks a small set of credible opportunities, explains each choice, drafts a useful response, routes the exact draft through human approval, prepares it in Reddit without auto-submitting, and turns at least one repeated market theme into original content plus a Higgsfield media asset.

# 2. Indicative implementation roadmap

| Phase | Outcome | Main deliverables | Exit gate |
| --- | --- | --- | --- |
| 0. Spike | Prove retrieval paths. | CUA sandbox, Gemini Search/URL Context experiments, normalized thread schema, benchmark harness. | At least one reliable path retrieves recent Reddit posts + useful comment context. |
| 1. Core | Headless domain foundation. | FastAPI, PostgreSQL models/migrations, campaigns, discovery runs, conversations, audit/events. | End-to-end ingest persists canonical conversations idempotently. |
| 2. Intelligence | Opportunity engine. | Pydantic AI schemas, cheap filter, scoring, explanations, opportunity inbox API, labeled eval set. | Top results show acceptable precision on test campaigns. |
| 3. Product UI | Operational workflow. | SvelteKit shell, Campaigns, Opportunities, Conversation detail, SSE job progress. | Operator can run discovery and triage without developer tools. |
| 4. Creative + approval | Human-controlled engagement. | Drafting, versioning, edit/reject/approve, content hash, browser prepare flow. | No outbound preparation can occur without valid approval; edit invalidates approval. |
| 5. Content + media | Trend-to-content workflow. | Theme clustering, Content Studio, Higgsfield image/video job integration, asset storage. | One theme produces an approved content package and media asset. |
| 6. Agent interface | MCP access. | High-level tools/resources/prompts over existing domain services. | External MCP client can discover/analyze/draft/queue review without bypassing approval. |
| 7. Bonus connectors | Demonstrate extensibility. | Optional HN/GitHub/RSS/X/LinkedIn research connector where feasible/appropriate. | At least one non-Reddit source uses the same normalized/intelligence pipeline. |

# 3. Suggested 6-week build sequence

This is an indicative sequence, not a commitment. Parallelize frontend shell and retrieval benchmarking if two engineers are available.

| Week | Focus | Deliverable |
| --- | --- | --- |
| 1 | Retrieval spike + schemas | Cua environment; Gemini Search/URL Context benchmark; normalized RedditThread; sample corpus. |
| 2 | Backend core | Campaign/discovery/conversation models, jobs, dedupe, audit, REST/SSE. |
| 3 | Opportunity engine | Pydantic AI analysis, scoring, eval harness, Opportunities API and early UI. |
| 4 | Review workflow | Conversation view, drafts, versions, exact-text approval, browser prepare flow. |
| 5 | Content + media | Theme clustering, Content Studio, Higgsfield webhooks/assets, polish. |
| 6 | MCP + demo hardening | MCP interface, golden demo corpus/campaign, failure recovery, observability, rehearsal. |

# 4. Retrieval benchmark plan

The retrieval strategy is the main technical uncertainty. Run a reproducible benchmark instead of selecting a provider based on assumptions.

| Dimension | Metric |
| --- | --- |
| Coverage | Unique conversations found; unique relevant conversations; overlap among methods. |
| Freshness | Share of results from <24h, <7d, <30d. |
| Thread completeness | Submission body found; comments captured; top-comment coverage; deleted/blocked cases. |
| Quality | Manual relevance rate before/after AI filter. |
| Reliability | Success rate, timeouts, blocks, navigation failures, malformed extraction. |
| Cost | Gemini search/context/computer-use calls, model tokens, browser runtime. |
| Latency | Median and p95 per query and per fetched thread. |
| Operational risk | Need for login/session, brittleness to DOM changes, maintenance burden. |

## 4.1 Benchmark queries

A broad product keyword with high noise.

A narrow pain-point phrase with clear solution-seeking intent.

A competitor comparison query.

A recent/trending technical topic.

A subreddit-scoped query.

## 4.2 Methods to compare

Gemini Google Search grounding with site:reddit.com queries.

Gemini Search to URL discovery followed by URL Context.

CUA direct Reddit search/navigation.

CUA fetch of known Reddit URLs found by another method.

Later: approved Reddit Data API/Developer Platform provider as a production comparison.

# 5. Demo script

Create or open a campaign with product context, audience, keywords, competitor terms, and promotion posture.

Run Reddit discovery. Show live progress and retrieval-source counts.

Open the Opportunity Inbox and show raw-candidate count versus relevant/high-priority count.

Select a high-value opportunity. Show source thread, scores, rationale, and recommended action.

Generate a response draft. Explain that the model may recommend no product mention despite high relevance.

Edit one phrase to demonstrate versioning. Approve the final exact text.

Launch the browser preparation flow. CUA navigates to the correct thread and fills the composer with the approved text, then stops before submit.

Return to the dashboard. Select an emerging theme built from several conversations.

Generate an original Reddit post and optional cross-channel variants. Generate an image or short video via Higgsfield.

Show the same campaign/opportunity from an MCP client and queue a draft for review, proving the headless/agent-native architecture.

# 6. Demo fallback strategy

| Failure | Fallback |
| --- | --- |
| Live Reddit search is blocked or slow | Use pre-discovered real URLs from the same day and run the fetch/extract path. |
| Thread extraction is incomplete | Show URL Context result, then CUA escalation for the exact thread. |
| Browser session/login issue | Use an isolated prepared demo browser profile; do not bypass access controls. |
| Higgsfield generation is slow | Show a queued job plus a previously generated asset from the same media brief while preserving job provenance. |
| Model output is weak | Use a saved labeled conversation and demonstrate regenerate/edit/review rather than hiding the failure. |

# 7. Open-source projects to study or reuse

| Project | Use for us | Recommendation |
| --- | --- | --- |
| trycua/cua | Computer-use drivers, sandboxing, agent framework, MCP/automation infrastructure. | Top-priority integration study for MVP browser execution. |
| RedoraAI | End-to-end Reddit lead workflow: discovery, scoring, AI comments/DMs, scheduling, dashboard. | Study product/data flow deeply; do not copy autonomous-engagement patterns. |
| OpenMagpie | Clean source/watch/action architecture, semantic filtering, auditability, webhooks. | Strong architecture reference; possible reusable components depending on fit. |
| PRAW | Mature Python wrapper for approved Reddit API access. | Future official-provider implementation once access is available. |
| RedditRadar | Dashboard, AI analysis, lead states, campaign/settings concepts. | Study UI/data-model ideas; its unauthenticated JSON approach is not a long-term provider assumption. |
| Harken | Multi-source social listening, normalization, sentiment/themes. | Study for future connector model and topic analytics. |
| Agent-Reach | Multi-backend routing for many platforms, health checks, connector abstraction. | Study connector/router philosophy for bonus platforms. |
| Obscura | Rust headless browser and scraping/agent automation infrastructure. | Useful generic web/browser reference; not required in Reddit-first critical path if CUA works. |
| Postiz | Open-source multi-network scheduling/publishing and agent CLI. | Future publishing/integration study; review AGPL/license implications before embedding. |
| reddit-mcp-server projects | Typed read-only Reddit tools without full product UI. | Study MCP tool shapes; do not make this architecture the system of record. |

# 8. Build-versus-reuse recommendation

| Capability | Approach |
| --- | --- |
| Core data model / opportunity engine | Build. This is the differentiated product and must be designed around our scoring, audit, approval, and multi-source future. |
| Reddit browser automation | Integrate/learn from CUA. Keep our own provider contract and task definitions. |
| Official Reddit provider | Implement later with PRAW or direct API once approved. |
| Social-listening abstraction | Study OpenMagpie/Harken/Agent-Reach; reuse only components that do not distort our domain model. |
| Publishing | Build minimal approved Reddit prepare flow first. Evaluate Postiz later for broader network publishing. |
| MCP | Build a thin server over existing application services. Study existing Reddit MCP projects for naming and ergonomics. |
| Media | Integrate Higgsfield instead of building image/video generation infrastructure. |

# 9. Reddit access and policy risk

Reddit is actively changing developer access and strengthening protections against scraping and spam. Current Reddit help documentation says Data API access requires approval, and Reddit announced in August 2026 that it plans to gradually restrict new public API requests and move third-party apps toward the Developer Platform. The MVP browser path should therefore be treated as a prototype/research retrieval provider, not as a permanent assumption for commercial production.

The platform should not attempt to evade technical restrictions or disguise abusive automation. If Reddit blocks or requires authentication for a page, the system should stop/escalate rather than bypass. For production, evaluate Reddit approval/commercial terms and the Developer Platform in parallel with the MVP.

Engagement boundary Reddit policy prohibits spam through automated posts/comments/direct messages. Our design does not automatically post anything. Human approval remains required, and the preferred demo leaves the final Reddit submit click to the human.

# 10. Google/Reddit partnership: what it does and does not mean

Reddit announced an expanded Google partnership in February 2024 that gives Google programmatic access to public Reddit posts/comments through the Reddit Data API for Google products and services, including model-related uses. Reddit separately announced an OpenAI Data API partnership in May 2024, so the Google relationship is not exclusive.

There is no public Gemini API promise that developers inherit Google's private Reddit Data API feed. The public Gemini capabilities relevant to this project are Google Search grounding, URL Context, and Computer Use. Therefore, use Gemini-based Reddit discovery as a benchmarked public retrieval method rather than an assumed privileged integration.

# 11. Main risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Reddit anti-scraping/access changes | Retrieval path breaks. | Provider abstraction; conservative browser use; official-access workstream; cached demo corpus only as fallback. |
| CUA/browser brittleness | Higher latency/failure rate. | Use browser only when simpler retrieval is insufficient; narrow tasks; health checks; retry/backoff; benchmark. |
| Search misses fresh/niche threads | Opportunity recall suffers. | Mix site-scoped queries, subreddit discovery, direct browser search; compare overlap. |
| AI false positives | Inbox becomes noisy. | Cheap filter + structured scoring + labeled eval set + human feedback. |
| Over-promotional drafts | Brand/community harm. | Separate promotion_fit, conservative defaults, campaign rules, human review. |
| Prompt injection in page content | Agent may follow hostile page instructions. | Treat source content as untrusted; fixed browser contract; no write tools; safety scanning/confirmation. |
| Accidental auto-post | Severe product/safety failure. | Server-side state machine, exact-content hashes, separate workers, final-click human mode. |
| Media provenance/retention | Lost assets or unclear generation history. | Persist job metadata and copy completed assets to owned storage. |
| MCP privilege creep | External agents bypass UI assumptions. | MCP calls same domain services; no arbitrary publish tool; authenticate server and enforce authorization. |

# 12. Definition of production-readiness beyond the demo

Documented Reddit access/commercial-use posture reviewed for the intended deployment.

Retrieval provider meets target reliability and cost under realistic load.

Operator-labeled opportunity evaluation demonstrates consistent precision, not only curated demo success.

Prompt-injection and approval-invariant security tests are automated.

Secrets, cookies, browser profiles, and generated media are stored with clear retention and access controls.

Observability dashboards and alerting exist for browser failure rate, provider changes, model regressions, and outbound-action attempts.

Runbooks exist for Reddit UI changes, provider outage, compromised browser session, bad model output, and accidental approval.

# 13. Research source catalog

[R1] Cua GitHub repository - Computer-use drivers, sandbox SDK, agent framework, benchmarks; MIT.

[R2] Gemini API - Computer Use - Native computer-use tooling and safety behavior.

[R3] Gemini API - Google Search grounding - Real-time web search grounding and source metadata.

[R4] Gemini API - URL Context - URL retrieval and Search combination.

[R5] Reddit and Google partnership - Google access to structured Reddit Data API content; does not alter developer commercial-use terms.

[R6] Reddit and OpenAI partnership - Separate Reddit Data API partnership demonstrating Google access is not exclusive.

[R7] Reddit - Developer Platform & Accessing Reddit Data - Current developer interfaces, approval, and commercial-use information.

[R8] Reddit - Responsible Builder Policy - App transparency and automated-activity restrictions.

[R9] Reddit - Modernizing Infrastructure and Moderation Tools - August 2026 plans to strengthen anti-scraping and shift third-party apps toward Developer Platform.

[R10] Higgsfield API - Async image/video/audio/3D API and asset-retention guidance.

[R11] Pydantic AI - overview - Typed agent framework and integrations.

[R12] Pydantic AI - Deferred Tools - Human-in-the-loop approval and external tool execution.

[R13] MCP specification 2026-07-28 - Current MCP architecture, tools/resources/prompts, security principles.

[R14] OpenMagpie GitHub - Self-hosted social listening, Reddit/RSS connectors, semantic filter; Apache-2.0.

[R15] RedoraAI GitHub - Reddit lead-generation workflow and architecture; MIT.

[R16] PRAW GitHub - Mature Python Reddit API wrapper; BSD-2-Clause.

[R17] RedditRadar GitHub - Reddit monitoring and AI lead dashboard; MIT.

[R18] Harken GitHub - Multi-source social listening and themes; MIT.

[R19] Agent-Reach GitHub - Multi-platform, multi-backend retrieval/router concepts.

[R20] Obscura GitHub - Rust headless browser for scraping/agent automation.

[R21] Postiz GitHub - Self-hosted multi-channel social scheduling; evaluate licensing/integration model before reuse.

[R22] reddit-mcp-server GitHub - Example Reddit MCP read/search tool surface.

# 14. Next engineering artifacts to create

OpenAPI schema and endpoint contracts for Campaigns, Opportunities, Drafts, Approvals, Media, and Events.

SQLAlchemy models and Alembic migration plan based on the proposed data model.

Pydantic schemas for RedditThread, ConversationAnalysis, Draft, Approval, and provider results.

MCP tool/resource specification with JSON schemas and authorization requirements.

Retrieval benchmark harness with a fixed query set and manual relevance labels.

Threat model focused on browser sessions, prompt injection, approval bypass, and connector credentials.

Figma or coded Svelte prototype for Overview, Opportunities, Conversation, and Approvals screens.